1. Summary
  The client wants to have a website to publicize the film festival, to show all information about the festival (news, announcements, upcoming films,...) and to enable people to make reservation online.
2. Stakeholder
  1. Client : Jenifer Viala
  2. Designer / Developer : Thai Son Dang
  3. Event host: John Doe (the manager of Brooklyn Bridge Park)
3. Goals
  1. Build a website that give information about the upcoming film festival (upcoming film, news, announcements, ...)
  2. Add pre-register feature to the website (create a register form for this feature)
  3. Link the website to social accounts and to the website of involved third-parties (Brooklyn's news website, Booklyn Park's website)
4. Timeline & Budget
Steps	Sub-steps	Duration	Date	Cost $
	Create the project brief	1 day	23/06/2018	100
Build the website to publicize the film festival	Meet Jenifer to discuss about the project brief.	3 hours	23/6/2018	200
	Collect the data: social account links, links of the Brooklyn's news website, Booklyn Park's website, information about the festival, news,...	1 hours	23/6/2018	300
	Design the mock-up of the website based on the requirements from client.	1 week	23/6/2018	700
	Meet Jenifer Viala to discuss about the mock-up and the pre-register form to get feedbacks from the client.	5 hours	27/6/2018	200
	Modify the mock-up to fit the feedbacks from the client before.	1 day	28/6/2018	300
	Build the website with HTML and CSS.	2 weeks	29/06/18	800
	Meet the client to present the website after writing with HTML and CSS to get feedbacks. (font, font-size, additional features,...)	5 hours	07/07/18	200
	Change the code to make the website fit the feedbacks from the Client as discussed.	5 days		500
	Buy a hosting plan and Domain name. And bring the website online.	2 days	08/07/18	200
TOTAL		30 days		3500

1. Technical specifications
  1. Explain the choice of design
    For this project, I choose to design a one-page website, and divide the page into different sections, because it does't make visitors to go from one page to the others just to look for nessessary information. It will save lots of time for website- visitors. I choose to add some slider to display the highlighted films with big images to draw people's attention.
    I choose BLACK color to be the main color of the website and the hightlight (buttons) color is the darkorange to keep the website look simple and clean.

  1. Explain the technical choices
    I build the website with HTML, CSS, jQuery and Bootstrap. HTML is the Hypertext Markup Language used to build the site structure. Parallelly I aslo use Boostrap (a CSS framework) to make the slider, navigation and structure the grid system of the website, because it can save lots of time writing jQuery and javascript. For the other element I use CSS to modify the way the look (color, size,...) because we dont have everything as we want just with Bootstrap. I also use jQuery (javascript library) in this project to define the behavior of some element.